YoonOS

Obsidian-Style Force Graph

Implementation Plan

Replacing ReactFlow with react-force-graph for an authentic

Obsidian-grade force-directed graph experience

Date: May 2026  |  Version: 1.0

# 1. Feasibility Assessment

The short answer is yes, and it is the right call. The existing ReactFlow-based AgentGraph does not give you a true force-directed graph. Nodes are positioned at fixed coordinates calculated by index (x: count * 200), which means the graph does not breathe, cluster, or self-organize the way Obsidian's does. The react-force-graph and 3d-force-graph libraries fix all of this.

## 1.1 What You Currently Have

AgentGraph.tsx uses reactflow v11, a general-purpose node-and-edge canvas for flowcharts and diagrams. It is not a physics simulation. Nodes are placed at static positions and stay there. The current implementation places nodes in a zig-zag horizontal line, not a self-organizing web.

| Current Behavior (ReactFlow) | Target Behavior (Obsidian-style) |
| --- | --- |
| Nodes placed at index * 200px on X axis | Nodes pulled and repelled by physics simulation |
| No gravity or repulsion between nodes | Nodes repel each other, edges attract linked nodes |
| Static layout, does not reorganize | Layout continuously evolves as new nodes arrive |
| React DOM-rendered node elements | Canvas pixel rendering (HTML Canvas or WebGL) |
| Generic flowchart aesthetics (white bg) | Dark theme with glowing circular nodes and soft links |
| No zoom-to-fit physics | Camera auto-fits and tracks the living graph |

## 1.2 What the Libraries Provide

react-force-graph is a React binding for two underlying vanilla JS libraries:

- force-graph -- 2D canvas rendering using HTML Canvas and d3-force physics engine

- 3d-force-graph -- 3D WebGL rendering using ThreeJS and d3-force-3d physics engine

Both are MIT licensed, actively maintained (3d-force-graph v1.80.0 per the downloaded source), and authored by Vasco Asturiano. The React bindings (react-force-graph-2d, react-force-graph-3d) wrap these via react-kapsule, making them first-class React components with full prop and ref APIs.

Verdict

Both react-force-graph-2d and react-force-graph-3d are viable replacements for the graph layer in AgentGraph.tsx. The data shape (nodes[] and edges[]) stays compatible. The graphStore does not need changes. Only AgentGraph.tsx is rewritten.

## 1.3 Compatibility with YoonOS Stack

| Concern | Assessment |
| --- | --- |
| Next.js 14 App Router (SSR) | Requires dynamic import with ssr: false. Canvas and WebGL are browser-only. This is standard practice. |
| React 18 | Both react-force-graph-2d and react-force-graph-3d support React 18. No compatibility issues. |
| TypeScript | 3d-force-graph ships a bundled .d.ts file. Type definitions available. graphStore types unchanged. |
| Tailwind CSS | The force graph canvas fills its container div. Tailwind classes on the wrapper work normally. |
| Zustand graphStore | Store shape stays the same. Only the position calculation in addNode is removed -- physics handles layout. |
| Electron desktop build | Canvas and WebGL work in Electron's Chromium. No issues. |
| Vercel deployment | Client-side only rendering. No server calls. Fully compatible. |

# 2. Library Selection: 2D vs 3D

You have a genuine choice here. The recommendation is to use both: 2D for the mini-map widget, and 3D for the expanded full-screen view.

## 2.1 react-force-graph-2d (HTML Canvas)

- Renders to a 2D HTML Canvas element using d3-force for physics

- Extremely performant -- handles thousands of nodes without dropping frames

- Custom node rendering via nodeCanvasObject callback -- draw any shape, color, or label

- Custom link rendering via linkCanvasObject -- gradients, curves, animated particles

- Hover highlighting works exactly as in Obsidian (neighbor traversal pattern)

- Lightweight bundle, smaller than the 3D version

- Best choice for the mini-map panel (the compact widget in the bottom corner)

## 2.2 react-force-graph-3d (ThreeJS / WebGL)

- Renders to a WebGL canvas using ThreeJS and d3-force-3d

- Full 3D space -- nodes have x, y, z positions and the scene can orbit freely

- Supports UnrealBloomPass post-processing -- the exact glow effect in Obsidian's 3D graph view

- Custom THREE.js geometries for nodes -- spheres, icosahedra, custom meshes

- Heavier bundle (~600kb for ThreeJS), more GPU cost

- Best choice for the expanded full-screen view

Recommended Architecture

Mini-map widget: react-force-graph-2d Use 2D for the always-visible compact widget. It renders fast, stays responsive during agent runs, and draws clean Obsidian-style circular nodes on a dark canvas. Expanded full-screen view: react-force-graph-3d When the user clicks expand, switch to the 3D view with bloom post-processing. Glowing nodes floating in dark space -- the exact Obsidian aesthetic, activated on demand.

# 3. Obsidian Visual Specification

Every visual element must be precisely specified to replicate the Obsidian graph UI experience. This section defines the complete visual contract.

## 3.1 Color System

| Element | Color Value |
| --- | --- |
| Canvas background | #0d0e12 (near-black with slight blue tint) |
| Default node fill | #483699 (muted purple -- Obsidian default) |
| Node in_progress | #7C3AED (bright purple -- active, pulsing) |
| Node done | #16A34A (green -- completed) |
| Node error | #DC2626 (red -- failed) |
| Node pending | #374151 (dark gray -- not yet started) |
| Node interrupted | #D97706 (amber -- paused by user) |
| Default link color | rgba(120, 100, 200, 0.35) (faint purple line) |
| Highlighted link | rgba(139, 92, 246, 0.9) (bright purple) |
| Node label text | #e5e7eb (near-white) |
| Label font size | 4px in canvas units (scales with zoom) |
| Hover ring | rgba(139, 92, 246, 0.6) |
| Neighbor node highlight | #a78bfa (lighter purple tint) |

## 3.2 Node Rendering (2D Canvas)

Each node is drawn as a filled circle with a floating label. The nodeCanvasObject callback draws both in one pass:

nodeCanvasObject={(node, ctx, globalScale) => { const { x, y } = node; const r = Math.sqrt(node.val ¦¦ 1) * NODE_R; // Outer glow ring for highlighted nodes if (highlightNodes.has(node)) { ctx.beginPath(); ctx.arc(x, y, r * 1.6, 0, 2 * Math.PI); ctx.fillStyle = 'rgba(139, 92, 246, 0.25)'; ctx.fill(); } // Node circle ctx.beginPath(); ctx.arc(x, y, r, 0, 2 * Math.PI); ctx.fillStyle = STATUS_COLORS[node.status]; ctx.fill(); // Label only visible when zoomed in enough if (globalScale >= 1.2) { const label = node.toolName?.replace(/_/g, ' ') ¦¦ node.id; const fontSize = 4 / globalScale; ctx.font = `${fontSize}px Arial`; ctx.fillStyle = '#e5e7eb'; ctx.textAlign = 'center'; ctx.textBaseline = 'top'; ctx.fillText(label, x, y + r + 2 / globalScale); } }}

## 3.3 Bloom Effect (3D Expanded View)

The UnrealBloomPass is what gives the 3D view its signature Obsidian glow. Applied via the ThreeJS postProcessingComposer API:

import { UnrealBloomPass } from 'three/examples/jsm/postprocessing/UnrealBloomPass.js'; const graphRef = useRef(); useEffect(() => { if (!graphRef.current) return; const bloomPass = new UnrealBloomPass(); bloomPass.strength = 1.5; // 1-3 is the Obsidian range bloomPass.radius = 0.6; bloomPass.threshold = 0.1; graphRef.current.postProcessingComposer().addPass(bloomPass); }, []);

## 3.4 Physics Configuration

These d3-force parameters replicate the Obsidian graph feel -- the right balance of repulsion, attraction, and damping:

// Applied via d3Force() method calls on the graph component: d3Force('charge', forceManyBody().strength(-120)) // Node repulsion strength d3Force('link').distance(60) // Link rest length d3Force('center', forceCenter()) // Pull towards canvas center // Props on the ForceGraph component: d3AlphaDecay={0.02} // Slow cooldown for smoother animation d3VelocityDecay={0.3} // Friction coefficient warmupTicks={40} // Pre-run simulation ticks before first render cooldownTicks={200} // Continue animating after initial layout

# 4. Implementation Plan

Every step required to replace ReactFlow with react-force-graph, in the exact order they must be executed.

## Phase 1 -- Install and Configure (30 min)

### Step 1.1: Install packages

cd yoonos npm install react-force-graph-2d react-force-graph-3d # Do not uninstall reactflow yet -- wait until migration is confirmed working

### Step 1.2: Remove ReactFlow imports

Remove the following from AgentGraph.tsx:

// DELETE THESE: import ReactFlow, { Background, MiniMap, useNodesState, useEdgesState, Node, NodeProps } from 'reactflow'; import 'reactflow/dist/style.css';

### Step 1.3: Set up dynamic imports for Next.js SSR

Canvas and WebGL cannot run in Node.js. Both graph components must be loaded with next/dynamic:

import dynamic from 'next/dynamic'; const ForceGraph2D = dynamic( () => import('react-force-graph-2d'), { ssr: false } ); const ForceGraph3D = dynamic( () => import('react-force-graph-3d'), { ssr: false } );

## Phase 2 -- Data Adapter (1 hour)

The graphStore holds data in ReactFlow format. The force graph libraries expect a slightly different shape. An adapter function converts between them without changing the store.

### Step 2.1: Understand the data shape difference

| ReactFlow Format | react-force-graph Format |
| --- | --- |
| { id, type, position: {x,y}, data: {...} } | { id, ...data fields nested or spread } |
| edges: [{ id, source, target, animated }] | links: [{ source, target }] |
| Position is static and set manually | Position is computed by physics -- do not set x/y |
| nodeTypes map to React components | nodeCanvasObject is a single callback function |

### Step 2.2: Write the adapter in AgentGraph.tsx

const graphData = useMemo(() => ({ nodes: storeNodes.map(n => ({ id: n.id, toolName: n.data.toolName, label: n.data.label, status: n.data.status, input: n.data.input, output: n.data.output, timestamp: n.data.timestamp, val: 1, // Controls node radius: sqrt(val) * NODE_R })), links: storeEdges.map(e => ({ source: e.source, target: e.target, })) }), [storeNodes, storeEdges]);

### Step 2.3: Clean up graphStore.ts

The static position calculation in addNode is no longer needed:

// In graphStore.ts addNode -- REMOVE these two lines: const yOffset = existingNodes.length % 2 === 0 ? 0 : 60; position: { x: existingNodes.length * 200, y: 40 + yOffset }, // REPLACE with (kept for type compatibility only): position: { x: 0, y: 0 }, // Ignored by force graph; physics handles layout

## Phase 3 -- Rewrite AgentGraph Component (2-3 hours)

The component is split into two rendering modes: mini-map (2D) and expanded (3D).

### Step 3.1: Build the 2D mini-map component

const MINI_NODE_R = 5; function MiniGraph({ graphData, onNodeClick }) { const [highlightNodes, setHighlightNodes] = useState(new Set()); const [highlightLinks, setHighlightLinks] = useState(new Set()); const handleNodeHover = useCallback(node => { highlightNodes.clear(); highlightLinks.clear(); if (node) { highlightNodes.add(node); (node.neighbors ¦¦ []).forEach(n => highlightNodes.add(n)); (node.links ¦¦ []).forEach(l => highlightLinks.add(l)); } setHighlightNodes(new Set(highlightNodes)); setHighlightLinks(new Set(highlightLinks)); }, []); return ( <ForceGraph2D graphData={graphData} backgroundColor='#0d0e12' nodeRelSize={MINI_NODE_R} autoPauseRedraw={false} linkColor={() => 'rgba(120, 100, 200, 0.35)'} linkWidth={link => highlightLinks.has(link) ? 2 : 0.8} nodeCanvasObject={(node, ctx, scale) => drawNode(node, ctx, scale, highlightNodes)} onNodeHover={handleNodeHover} onNodeClick={onNodeClick} d3AlphaDecay={0.02} warmupTicks={40} /> ); }

### Step 3.2: Build the 3D expanded view

function ExpandedGraph({ graphData, onNodeClick }) { const graphRef = useRef(); useEffect(() => { if (!graphRef.current) return; const { UnrealBloomPass } = await import( 'three/examples/jsm/postprocessing/UnrealBloomPass.js' ); const bloom = new UnrealBloomPass(); bloom.strength = 1.5; bloom.radius = 0.6; bloom.threshold = 0.1; graphRef.current.postProcessingComposer().addPass(bloom); }, []); return ( <ForceGraph3D ref={graphRef} graphData={graphData} backgroundColor='#0d0e12' nodeColor={node => STATUS_COLORS_3D[node.status]} nodeOpacity={0.9} nodeResolution={16} linkColor={() => 'rgba(120, 100, 200, 0.4)'} linkOpacity={0.5} linkWidth={1} onNodeClick={onNodeClick} enableNavigationControls={true} controlType='orbit' d3AlphaDecay={0.02} warmupTicks={60} /> ); }

### Step 3.3: Neighbor cross-linking for hover highlight

Obsidian's hover highlight traverses neighbors. Build the lookup table when graphData changes:

useEffect(() => { graphData.links.forEach(link => { const a = graphData.nodes.find(n => n.id === link.source); const b = graphData.nodes.find(n => n.id === link.target); if (!a ¦¦ !b) return; if (!a.neighbors) a.neighbors = []; if (!b.neighbors) b.neighbors = []; if (!a.links) a.links = []; if (!b.links) b.links = []; a.neighbors.push(b); b.neighbors.push(a); a.links.push(link); b.links.push(link); }); }, [graphData]);

### Step 3.4: Node click handler

Clicking a node opens the detail panel and aborts the agent if it is running:

const handleNodeClick = useCallback(node => { setSelectedNode(node); if (agentStatus === 'running') { useAgentStore.getState().abort(); useGraphStore.getState().updateNodeStatus(node.id, 'interrupted'); } }, [agentStatus]);

## Phase 4 -- Visual Polish (1 hour)

### Step 4.1: Container styling (Tailwind)

// Mini-map container: <div className="fixed bottom-28 right-3 w-72 h-48 bg-[#0d0e12] rounded-xl border border-purple-900/40 overflow-hidden z-[9990] shadow-2xl shadow-purple-900/20"> <MiniGraph ... /> </div> // Expanded container: <div className="fixed inset-0 bg-[#0d0e12] z-[9990]"> <ExpandedGraph ... /> </div>

### Step 4.2: In-progress node pulsing animation

Nodes in the in_progress state pulse using time-based radius oscillation in the canvas callback:

const animTimeRef = useRef(0); const animFrameRef = useRef(null); useEffect(() => { const animate = (t) => { animTimeRef.current = t; animFrameRef.current = requestAnimationFrame(animate); }; animFrameRef.current = requestAnimationFrame(animate); return () => cancelAnimationFrame(animFrameRef.current); }, []); // In nodeCanvasObject, for in_progress nodes: if (node.status === 'in_progress') { const pulse = 1 + 0.15 * Math.sin(animTimeRef.current / 300); ctx.beginPath(); ctx.arc(x, y, r * 1.8 * pulse, 0, 2 * Math.PI); ctx.fillStyle = 'rgba(124, 58, 237, 0.2)'; ctx.fill(); }

### Step 4.3: Directional link arrows and particles

linkDirectionalArrowLength={3.5} linkDirectionalArrowRelPos={1} linkDirectionalArrowColor={() => 'rgba(139, 92, 246, 0.7)'} // Optional animated particles along links: linkDirectionalParticles={2} linkDirectionalParticleSpeed={0.006} linkDirectionalParticleWidth={1.5} linkDirectionalParticleColor={() => '#7c3aed'}

### Step 4.4: Camera zoom-to-fit on expand/collapse

const graphRef2D = useRef(); const graphRef3D = useRef(); useEffect(() => { if (isExpanded && graphRef3D.current) { setTimeout(() => graphRef3D.current.zoomToFit(400, 80), 100); } if (!isExpanded && graphRef2D.current) { setTimeout(() => graphRef2D.current.zoomToFit(300, 20), 100); } }, [isExpanded]);

# 5. File Change Inventory

Every file that must be created or modified, and exactly what changes to make.

## 5.1 Files to Modify

| File | Change |
| --- | --- |
| yoonos/package.json | Add react-force-graph-2d and react-force-graph-3d. Remove reactflow after migration. |
| components/agent/AgentGraph.tsx | Full rewrite. Replace ReactFlow with 2D/3D force graph components. ~250 lines of new code. |
| stores/graphStore.ts | Remove static position calculation from addNode. All other logic stays identical. |
| app/(os)/desktop/page.tsx | No change needed. |
| types/index.ts | No change. GraphNodeData interface stays the same. |

## 5.2 Files to Create

| File | Purpose |
| --- | --- |
| components/agent/MiniGraph.tsx | Extracted 2D mini-map sub-component. Keeps AgentGraph.tsx clean. |
| components/agent/ExpandedGraph.tsx | Extracted 3D full-screen sub-component with bloom effect. |
| components/agent/graphUtils.ts | Shared: drawNode canvas function, STATUS_COLORS, neighbor cross-linking, graphData adapter. |
| components/agent/NodeDetailPanel.tsx | Extracted node detail sidebar (same logic as current, isolated to its own file). |

Migration Risk Level: Low

The graphStore is not changing. The agent loop is not changing. The data pipeline is not changing. Only the rendering layer (AgentGraph.tsx) changes. If something breaks during migration, reverting to ReactFlow is a single git checkout of one file.

# 6. Final Component Architecture

The complete component tree and data flow after migration.

## 6.1 Component Tree

AgentGraph.tsx // Main orchestrator ¦-- graphUtils.ts // Adapter, drawNode, STATUS_COLORS ¦-- MiniGraph.tsx // 2D widget (react-force-graph-2d) ¦ ¦-- ForceGraph2D // HTML Canvas renderer + physics ¦ ¦-- NodeDetailOverlay // Inline mini detail on node click ¦ ¦-- ExpandedGraph.tsx // 3D full screen (react-force-graph-3d) ¦ ¦-- ForceGraph3D // WebGL/ThreeJS + UnrealBloomPass ¦ ¦-- NodeDetailPanel // Side panel: full node info + resume ¦ ¦-- graphStore (Zustand) // Source of truth: nodes[], edges[] ¦-- agentStore (Zustand) // status, currentTask, abort()

## 6.2 Live Data Flow

| Step | What Happens |
| --- | --- |
| 1. Agent calls a tool | agentLoop.ts calls graphStore.addNode() with toolName and input |
| 2. Node added to store | graphStore adds a new Node<GraphNodeData> to the nodes array |
| 3. AgentGraph reacts | useMemo in AgentGraph converts store data to graphData format |
| 4. Physics simulation updates | New node injected into running simulation. All nodes reposition naturally. |
| 5. Tool completes | agentLoop.ts calls graphStore.updateNodeStatus(). Node color transitions. |
| 6. User hovers a node | onNodeHover fires. Neighbor cross-links traversed. Highlight sets updated. |
| 7. User clicks a node | onNodeClick fires. selectedNode set. Detail panel opens. Agent aborted if running. |
| 8. User expands graph | isExpanded toggled. ExpandedGraph3D mounts. Bloom pass applied. Camera fits to graph. |

## 6.3 What Changes vs What Stays

| Layer | Before Migration | After Migration |
| --- | --- | --- |
| graphStore.ts | Node positions calculated manually | Position {0,0} -- unused, physics handles layout |
| graphStore.ts | Node type is ReactFlow Node<T> | Same type -- no change needed |
| AgentGraph.tsx | ReactFlow nodes state (useNodesState) | useMemo adapter produces graphData |
| AgentGraph.tsx | Edge state (useEdgesState) | Edges converted to links[] in adapter |
| AgentGraph.tsx | Static grid positions | Physics simulation handles all layout |
| AgentGraph.tsx | nodeTypes map to React components | nodeCanvasObject callback in canvas |
| agentStore.ts | No change | No change |
| types/index.ts | No change | No change |

# 7. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| next/dynamic with ssr:false causes flicker on first render | Add a loading skeleton with the same dark background (#0d0e12). The container is visible immediately; only the canvas content is deferred. |
| Three.js bundle size increases initial page weight (~600kb) | Load ExpandedGraph3D lazily -- only import react-force-graph-3d when the user clicks expand. Until then, only the 2D library is loaded. |
| UnrealBloomPass import fails against the bundled Three.js version | 3d-force-graph v1.80.0 uses three >=0.179. Import UnrealBloomPass from the same esm.sh CDN with a matching version pin. |
| Canvas renders behind OS window layers | The canvas element is a child of the container div. Tailwind z-[9990] on the container controls stacking correctly -- identical to current setup. |
| Physics simulation is CPU-intensive during agent runs | Set cooldownTicks={150} to stop simulation after initial layout stabilizes. Call d3ReheatSimulation() only when new nodes are added. |
| Node click coordinates wrong in mini-map (tiny canvas) | The 2D library handles coordinate scaling internally. The onNodeClick callback receives the correct node object regardless of canvas size. |

## 7.1 Rollback Plan

Only AgentGraph.tsx and graphStore.ts are being modified. Rolling back is straightforward:

- git stash or git checkout the two modified files

- Re-add reactflow to package.json dependencies

- Run npm install

- The rest of the app is completely untouched

# 8. Effort and Timeline

| Phase | Estimated Time | Description |
| --- | --- | --- |
| Phase 1: Install and Configure | 30 min | npm install, dynamic import setup, remove ReactFlow imports |
| Phase 2: Data Adapter | 1 hour | graphData converter, neighbor cross-linking, graphStore cleanup |
| Phase 3: Component Rewrite | 2-3 hours | MiniGraph 2D, ExpandedGraph 3D, node detail panel |
| Phase 4: Visual Polish | 1 hour | Bloom effect, pulse animation, arrows, zoom transitions |
| Testing and Verification | 30 min | Run agent task end-to-end, verify node lifecycle, test expand/collapse |
| Total | 5-6 hours | Single focused session |

Bottom Line

This migration is fully feasible, low-risk, and high-reward. The existing data structures (graphStore, agentStore, GraphNodeData types) require almost no changes. The only real work is rewriting AgentGraph.tsx -- roughly 250-350 lines of new code replacing 230 lines of existing code. The result is an authentic, physics-driven, Obsidian-grade node graph that becomes the signature visual of YoonOS. The libraries you downloaded (react-force-graph-master and 3d-force-graph-master) are exactly the right tools for this. You do not need to modify them -- install them from npm as react-force-graph-2d and react-force-graph-3d. The source you have is the upstream reference.